## Slide 1: Project Governance Deck
Template

## Slide 2: Project Governance Overview
Project Governance is not a project weekly status update in that it is designed so that the audience is the Executive Sponsor and key business stakeholders.
The focus of the meeting should be:
Project Status Overview
RIDAC areas that require executive or stakeholder involvement
  Risks, Issues, Decisions, Actions, Changes
The following slides provide you with a template format to follow. Review this with the executive sponsor to see if this format is something that resonates with them. The key is sharing critical information that requires escalation to keep the project on track.

## Slide 3: Agenda
Project Status Overview
Project Activity Status Detail
Project Risks & Issues
Decision & Action Items
Proposed Changes

## Slide 4: Timeline
2013
Jan Feb Mar Apr May Jun Jul Aug Sep Ocf Nov Dec
Requirement Workshops
Incident Final Build
Change Prototyping
Service Catalog Prototyping
IT Asset Prototyping
Incident Prototyping
Change Final Build
Provide a high-level image of the current project status
Notes in this box should highlight critical dates
If the project time line has changed since the last meeting be sure to point that out

## Slide 5: Project Status Detail
Story State by Product - Pivot
The image above shows a detailed view of tasks and where they are in the project – this was derived directly from ServiceNow PPS
Depending on the state of your project you may or may not need to show this detail or can also be shown as a bar graph or pie chart
Use this space to provide high-level overview of what the detail means – you will need to talk them through this.
Showing last meeting’s numbers will help to show a trend – improvement or a reason for concern -
Last meetings total

## Slide 6: Risk & Issues
5 |  |  | 2 |  | 
4 |  | 1 |  |  | 
3 |  |  | 3 |  | 
2 |  |  |  |  | 
1 |  |  |  |  | 
 | 1 | 2 | 3 | 4 | 5
Likelihood of Occurrence
Business Impact
Issue / Risk | Mitigation Update
1. List out the issues/risks that require executive attention – basically these are the ones that could derail the project | Provide any updates regarding what is being done to mitigate this risk/issue
2. The numbers in the boxes above correlate to the risks/issues listed here | 
3. | 

## Slide 7: Decision & Action Items
Decision/Action Item | Assigned To | Status
List Items that require Decisions or Actions to by the exec or key stakeholders |  | 
You may also list decisions or actions that belong to others that are delayed or may impact the project |  | 

## Slide 8: Changes
Proposed Changes | Expected Impact | Decision
List any changes that you may be proposing | What the expected impact or outcome is | What the Go/no go decision is and who made the decision.

## Slide 9: Thank you
Contact information goes here